## Slide 1
Project Portfolio
Executive Monthly Portfolio Review
June 09, 2026 — July 09, 2026
Total Projects Analyzed: 2

## Slide 2
Portfolio Health Overview
The portfolio is currently stable at an 'amber' health status, primarily driven by excellent budget adherence across all projects. However, both projects are significantly impacted by unresolved blockers and a consistent pattern of overdue tasks and late milestones, indicating potential schedule and delivery risks.
Chart: 
| Green | Amber | Red
Projects | 0 | 2 | 0

## Slide 3
Cross-Project Macro Trends
Trend Description | Direction | Severity | Affected Projects
Budget performance is consistently strong across the portfolio, with both projects maintaining a perfect CPI of 1.0 and zero burn rate. | STABLE | LOW | 20260708 144914 Project Plan B (1), 20260708 151623 S2P Project (4)
Schedule and milestone adherence show a common pattern of slippage, with both projects reporting overdue tasks and late milestones. Project Plan B has a higher percentage (11.5%) compared to S2P Project (6.3%). | STABLE | MEDIUM | 20260708 144914 Project Plan B (1), 20260708 151623 S2P Project (4)

## Slide 4
RAG Status Shifts (Period-over-Period)
No projects shifted RAG status during this period.

## Slide 5
Top Emerging Risks & Blockers
Risk Description | Urgency | Affected Projects
Both projects are severely impacted by unresolved blockers, indicated by a blocker score of 0.0. Project Plan B has 234 medium-severity unresolved blockers, while S2P Project has 1, suggesting a systemic issue with blocker resolution. | CRITICAL | 20260708 144914 Project Plan B (1), 20260708 151623 S2P Project (4)

## Slide 6
Notable Wins & Positive Signals
Win / Positive Signal | Associated Projects
Both projects demonstrate excellent financial management, operating perfectly within budget with no cost overruns or burn rate. | 20260708 144914 Project Plan B (1), 20260708 151623 S2P Project (4)

## Slide 7
Strategic Recommendations
• Immediately prioritize and establish a portfolio-wide initiative to address and resolve outstanding blockers, focusing on the high volume in Project Plan B.
• Implement a standardized process for tracking and escalating overdue tasks and late milestones across all projects to mitigate schedule slippage.
• Conduct a deep dive into the root causes of blocker accumulation and schedule delays to identify common systemic issues or resource constraints.
• Review and potentially revise the blocker management framework to ensure timely resolution and prevent future accumulation.

## Slide 8
Appendix: Detailed Portfolio Metrics
Project Name | RAG | Overall | Schedule | Budget | Blocker | Sentiment
20260708 144914 Project P | AMBER | 76 | 88 | 100 | 0 | 0
20260708 151623 S2P Proje | AMBER | 76 | 94 | 100 | 0 | 60